## Appendix F.

## Quantified Estimate of Z39.50 Setup & Maintenance Effort

| Repository Name | Analysis Time (hours) | Setup Time (hours) s1+s2+s3 | Maint. Time (hours) | Notes |
| --- | --- | --- | --- | --- |
| - Aerade | 1 | 1+3+1 =5 | 3 | - Initial Inclusion in PerX successful but target became unavailable as of May06 (Z39.50 interface removed) Email Contact with Data Provider: - Initial setup issues - April06 - Z Target not responding (resolved) - May06 - Z Target not responding (target removed) |
| - CISTI | 2 | 1+30+1 =32 | 0 | - CISTI uses a complex Z39.50 configuration (Innopac) Email Contact with Data Provider: - Initial setup issues- CISTI contacted for more information on their Z39.50 target implementation but no reply received. |
| - Copac | 1 | 1+3+0 =4 | 5 | Email Contact with Data Provider: - July06 – Z Target apparently returning results in different format. Problem identified in PerX configuration (resolved) - Dec06 – Z target apparently not responding, multiple contact with COPAC administrator – server is running but slow. Target Removed then readded. |
| - CSA Guides | 1 | 1+1+0 =2 | 0 |  |
| - EESE | 1 | 1+1+0 =2 | 1 | - Initial Inclusion in PerX successful but target removed as of July06 (EESE hosted at EEVL & no longer maintained) Email Contact with Data Provider: - June/July 06 Possible continuation of EESE service at Intute |
| - EEVL | 1 | 1+1+0 =2 | 2 | - Initial Inclusion in PerX successful but target removed as of July06 (EEVL replaced by Intute) Email Contact with Data Provider: - June/July 06 Regarding new data provider services at Intute. |
| - EEVL WebSearch | 1 | 1+1+0 =2 | 1 | - Initial Inclusion in PerX successful but target removed as of July06 (EEVL WebSearch no longer maintained) Email Contact with Data Provider: - June/July 06 Possible continuation of service at Intute |
| - ePrints UK | 2 | 1+15+0 =16 | 3 | - Unusual Z39.50 configuration requiring detailed analysis. Email Contact with Data Provider: - Dec06 - ePrints UK server down (hacked). Eprints ztarget unavailable for 1week thus removed in meantime from PerX. |
| - IOP | 2 | 1+4+1 =6 | 0 | - Initial Inclusion in PerX successful but Z39.50 target replaced with OAI target as of April/May06 Email Contact with Data Provider: - Initial setup issues - April/May06 Issues regarding access & usage of IOP OAI service (closed access) |
| - NAGP | 3 | 1+5+2 =8 | 3 | - Initial Inclusion in PerX successful target became unavailable as of Sept06 (‘serious’ problem with database – unavailable in the meantime’) Email Contact with Data Provider: - Sept06 Issues access to thumbnail images - Sept06 Z-target returning errors |
| - OneStep Jobs | 1 | 1+1+0 =2 | 0 |  |
| - OneStep News | 1 | 1+1+0 =2 | 0 |  |
| - PSIgate | 1 | 1+2+0 =3 | 2 | - Initial Inclusion in PerX successful but target removed as of April06 (Target not functioning & PSIgate soon to be replaced by Intute) Email Contact with Data Provider: - April06 Z-target returning errors (server not rebooted after downtime problem not resolved) |
| - RAM | 1 | 1+1+0 =2 | 0 |  |
| TOTALS | 19 | 88 | 20 |  |