# Agreed Enhancement for PerX Pilot Service

# 01/09/06 M.Moffat

A list of possible pilot enhancements was compiled from feedback received from the focus groups and online questionnaire.   These possible enhancements were discussed by the Perx project team and rated according to the development effort required and perceived benefit to end users.   As a result of this meeting 10 enhancements to the service were agreed to be undertaken for the enhanced pilot.  These enhancements are envisaged to be in place by Jan 07.   A number of other enhancements were discounted at the present stage as bring unviable within the project timescales/resources or as being of a lower priority.

| Agreed Enhancements | Effort | Benefit | Priority |
| --- | --- | --- | --- |
| 1. Additional Content Effort is underway to add improved content | Med. | V.High | High |
| 2. Full Text Indicators Relatively easy to attach ‘full text availability’ graphics to items, however they can, at best only give an indication of the likelihood of full text availability. | Low | Med. | High |
| 3. Refine Search The development effort is dependent of the type of ‘refining’ which we could be done. The ‘refine’ options in services such as ‘BASE’ are not really feasible for a service like PerX which utilises both harvesting & distributed searching. It was agreed to attempt to implement Post Search Clustering | Med/ High | Med/ High | High |
| 4. Records Selection Add functionality to enable users to save search results in formats suitable for reuse | Med/ High | Med. | High |
| 5. Improved Advanced Search Advanced Search to be enhanced to provide category list of collections as well as alphabetical list. Look and feel to be similar to Google advanced search. | Low/ Med | Med | High |
| 6. Default Search should be ‘ALL’ | Low | Med. | High |
| 7. Remove Collections with Zero hits from Results | Low | Low | High |
| 8. Post Search Clustering rather than Pre Search filtering. To be implemted as a means of refining search. | Med/ High | Med/ High | Med/ High |
| 9. Support Google Type Syntax (e.g. *, +, - etc.) | Med. | Med. | Med. |
| 10. Improve Advanced Search Results Terminology Currently terminology used on advanced search results page is often unclear and should be improved.. | Low | Med | Med |

| Discounted Enhancements | Effort | Benefit | Priority |
| --- | --- | --- | --- |
| a. Merging Sets Merging of results sets from databases AND relevance ranking of these merged sets would be a very useful enhancement to the service. However it is actually very difficult ti implement bearing in mind that PerX involved both harvested and distributed search data. | V.High | High | Not Viable wrt Project Resources & Timescale |
| b. Citation Linking | V.High | Med. | Low |
| c. Saved Searches | High | Med | Low |
| d. Visualisation of Search Results | High | Low | Low |
| e. Geospatial Searching | High | Low | Low |
| f. Support Spell Check Facilities | High/ Med? | Low/ Med | Low |
| g. Language Translation | High | Low/ Med | Low |