PERX

2nd PERX MEETING: 11 August 2005 @ 15.00hrs ICBL

MINUTES

Attending: Roddy MacLeod, Malcolm Moffat, Santy Chumbe

Minutes: RM

- Matters arising from previous meeting

Any matters about contracts should be referred to Roger.

- DRP Project Management

The report from the JISC Programme Meeting 7/8 was summarised.

Bill Hubbard, from SHERPA, had suggested at the JISC meeting that SHERPA Plus would be interested in working with PERX, especially in the area of advocacy materials for engineers.  SHERPA Plus would probably be more concerned with advocacy materials aimed at academics, whilst PERX would be more concerned with advocacy material aimed at database suppliers and institutions, however there might be possibilities for co-operation. It was agreed that Roddy would contact Bill.

Action: Roddy to contact Bill Hubbard.

It is possible for PERX to suggest a project contact on the DRP Advisory Group.  Helen Hayes, Lorna Campbell, Rachel Heery and Cliff Morgan were all suggested as possibles.

Action: Roger to take final decision.

Neil Jacobs has offered training support.  Santy is interested in WSRP (Web Services for Remote Portlets).

Action: Roddy to contact Neil Jacobs.

- Project Plan

Roddy is working on this.

Action: Roddy to circulate draft plan.

- Project Website

Malcolm has created a website at: http://www.eevl.ac.uk/perx/

Malcolm has also been working on the list of Engineering Repository Sources, the draft of which is available on the website at: http://www.eevl.ac.uk/perx/sourcesindex.htm

The website will be moved to an ICBL URL shortly, and a stats link will be added.

Action: Malcolm to move website to the ICBL server, and ask Geir about stats

- Consortium Agreement

No progress yet.

Action: Roddy to draft agreements

- SPP Software maintenance

A message from Jasper concerning maintenance of SPP software had been received and was discussed.  The SPP software to be used by PERX will need to be maintained by someone.  Once the situation WRT bugs in the software is clarified, we will contact Neil Jacobs, DRP Manager for advice.

Action: Santy and Roddy to follow up.

- Date of Next Meeting

Thursday 25th August, 2pm, ICBL