14th PERX MEETING:  17 Oct 2006 @ 14.15 hrs ICBL

MINUTES

Attending: Roddy MacLeod, Malcolm Moffat, Santy Chumbe, Roger Rist, Phil Barker

Minutes: RM

- Minutes of the last meeting

The minutes were accepted as accurate.

- Actions and Matters arising

Malcolm had produced a poster for the Open Scholarships 2006 conference.  This is available at: http://www.icbl.hw.ac.uk/perx/docs/Perx_Poster_Final_OpenScholarhip2006.ppt

Roddy had circulated the PerX Progress Report, which is now on the web at:

http://www.icbl.hw.ac.uk/perx/docs/PerX_FirstAnnualProgressReport.doc

3. WorkPackage 3 – Work with end-users and data providers

It was agreed that no action would be needed under this heading until the next round of Focus Groups in 2007.

4. WorkPackage 4

Task 34.  The list of enhancements is available on the private pages. Some work had been done on enhancements to the Pilot.  Background work on full text indicators; Design work on improved advanced search; Default search has been changed to‘All’.  Santy reported on the search engine, which is holding up other enhancements.  We need a better search engine than the current Failte one.  Santy is trying to implement Lucene.  It’s better to do this before the list of enhancements is implemented

Task 19.  It should be possible to automate harvesting from five or six OAI targets.  Others will throw up errors.

Action 1. Santy to continue to implement automatic harvesting in cases where it makes sense to do so.

Tasks 21, 28 and 29.  Both the IESR Implementation Report and the Shared Services Report were ready to send to the IESR.

With respect to Shared Services, it may be possible to do something with Inderscience or IoP and the OpenURL Router, so additions may be made to the Shared Services Report in the future.

Action 2. Malcolm to send reports to IESR for their input.

Task 22.  Santy had done some work on automating Z errors within PAIN, but more was needed.  Once this was done, Malcolm would be able to consider what error messages are needed on the Pilot search site.

Task 25. More progress was being made with the 2nd Wave Target list.

Of the targets added to PAIN, Malcolm had added 3 to the Pilot - ADT, DiVA and Open Video – and these appeared to be working.  There were various problems with 4 other ones, e.g. ICE VL, National Archive of Geological Photographs, OSTI and STINET.  A subset of Information Bridge seems to work OK.  GRADE Geospatial data repository and Google have been added to the pilot for testing. Sometimes the people who are contacted WRT these various targets don’t get back to us, but we are not giving up.

Roddy hoped that Emerald would get back to us soon.

IEEE had not responded to Roddy’s emails.

Action 3. Roddy to contact them again.

Task 27.  We no longer have a need for SPP software.  Roddy had sent an email about this to Neil Jacobs.

Tasks 30, 31 & 32. Action carried forwards.

Action 4. Malcolm to consider how to proceed with Task 32.

Task 33. Action carried forwards.

Action 5. Santy to proceed with a simple Moodle installation.  Santy to consider if plug-ins need to be purchased for a more full embedation within Heriot-Watt’s Blackboard, and to consider what else would be needed.

Task 39. A Civil Engineering Cross Search Demonstrator had been produced for ICE: http://www.engineering.ac.uk/civil/ We are waiting for content for the About page from Mike Chrimes.  There are problems with the target ICE VL supplied to us.  This has shown us how to clone PerX.

Action 6. Roddy to remind Mike Chrimes about ICE VL problems.

CrossRef was discussed.  They will soon offer an OAI interface.  They have 22 million records, and a free OpenURL Resolver.  They have a toolkit to clean metadata and are integrating content from IRs.  They are not aimed at end-users.  We should continue to monitor them, to see if we could cross-search some of their content.

5. AOB

The PerX web questionnaire prize had been allocated – winner was Mick Carragher from Ulster University

The STARgate invoice had been sent.

Whether to hold a Steering Committee meeting was discussed.

Action 7.  Roddy to ask Neil Jacobs about necessity of holding a Steering Committee meeting.

6. Date of Next Meeting

To be fixed by email.