13th PERX MEETING: 4 August 2006 @ 14.15 hrs ICBL

MINUTES

Attending: Roddy MacLeod, Malcolm Moffat, Santy Chumbe, Phil Barker

Apologies: Roger Rist,

Minutes: RM

- Minutes of the last meeting

The minutes were accepted as accurate.

- Actions and Matters arising

Santy had sent Chris McMahon sample data (examples of data collected from Z searches and two OAI targets (one large and one small)).

Action 1.  If no response is received by 18 Aug, Santy to let Roddy know and Roddy will follow up.

The Change Report had been noted and accepted by Neil Jacobs.

Santy was still looking into how to deal with the ICE.

Santy had successfully presented his paper “Overcoming the obstacles of harvesting and searching digital repositories from federated searching toolkits, and embedding them in VLEs” http://eprints.rclis.org/archive/00006394/  at the ATINER Conference.  Details had been sent to the JISC-DRP list, the DRP Wiki and an item added to PerX News.

Malcolm and Roddy had met to work out a schedule for contacting potential targets.

3. WorkPackage 3

Potential Advocacy work 
A ‘Top 10 2nd Wave Target List’ had been produced, which notes actions to be taken.

Action 2.  Malcolm to add to Private Pages, and Malcolm and Santy to work their way through the list’s actions.

Malcolm had discovered that ARROW don’t provide Sets, but that their metadata will have tags which might be used in a similar way.  The NDLTD have no plans to add sets, but they use an auto-classifier.

Action 3. Malcolm to send Roddy the email about this, as it may be of interest (e.g. to Traugott Koch) WRT future bids.

JORUM are planning to use sets from October 2006, probably using JACS.

Cranfield and RSC have not yet held their Focus Groups.  Hopefully, Cranfield’s will take place soon.

Action 4. Roddy to contact RSC.

Action 5. Malcolm to do some 1-to-1 work with Heriot-Watt students, in order to get some feedback by students. Malcolm to put his Report on the Web as a ‘Deliverable’.

Web questionnaire feedback on PerX had slowed and the survey has now been running for over 3 months.

Action 6.  Malcolm to begin analysis of web questionnaire results and to select winner of Amazon vouchers.

5. WorkPackage 4

Santy and Malcolm are working their way through the PerX and IESR Plan.  COPAC and JORUM have been selected as the targets for which there are IESR records.  All processes are being documented.  The PerX Administrative INterface (PAIN) is available http://www.techxtra.ac.uk/pain/index.php?action=signIn

6. AOB

Action 7. Roddy to check through the PerX Plan to check on forthcoming work.

STARgate is now complete.  They have produced a Toolkit, available from http://cdlr.strath.ac.uk/stargate/Index.htm

Action 8. Malcolm to link to STARgate from PerX site.

Action 9. Roddy to follow up funding.

A draft proposal had been sent to Mike Thorn about a Civil Engineering Cross-Search Demonstration Service.

Getting all partners to sign the Consortium Agreement is still generating effort.

Transferring funds to the partners is still generating effort.

Permission had been granted to Christine Hartmann to use the PerX Repository Content Type Table synopsis http://www.icbl.hw.ac.uk/perx/analysis.htm#synopsis in a study for the Digital Library Federation.

It was noted that Ann Priestley, Information Manager, UK Centre for Legal Education, was following the PerX methodology in preparing a mapping of law repositories.  She is hoping to further develop leGate and may incorporate other repositories in the same way as PerX does.

It was noted that the Engineering Subject Centre had been publicising the fact that Materials and Engineering centres had been included in the PerX Pilot.

It was noted that an article about PerX had appeared in e-MmITS Newsletter, Spring/Summer 06: Issue 5.

It was noted that PerX had been mentioned in Library + Information Update, July/August 2006, and also Ninlo (an Italian blog).

Roddy had submitted 700 words to Julie Allinson for a joint article to appear in Research Information.

Malcolm and Santy would be attending the Open Scholarships 2006 conference in Glasgow, 18-20 October, and Malcolm had submitted an Abstract for a Poster based on some notes from Roddy.

Action 10: Malcolm to progress poster as required, in Sept.

7. Date of Next Meeting

August 31st 2.15pm, ICBL.